# Bugfix Accelerator Program 2026.1
V.4 Draft 3
## Introduction
This is a proposal from the Inkscape developer team for contracting one issues administrator and two developers for a fixed budget to cover the on going issues in the 1.5 development milestone.
This focus is on repairing regressions, fixing user experience issues and smoothing out the issues created by the transition to Gtk4, CMYK and other features in the milestone release.
## Hiring Selection
A hiring committee will be formed from members who are NOT interested in participating in the bugfix project.
There will be a call for participation from interested developers and admins in the project who will be able to perform the work in the release schedule time frames.
The hiring committee will make a decision on who to contract for the program based on the experience and availability of the developer and admin. Developer should be able to show that they have committed code in several places within the code base and the admin should be able to show their existing work managing issues in the issue tracker.
## Payments
The project will use the SFC’s standard hourly rate for the given contractor’s location, or the standard contract rate where a specific variant isn’t defined.
Invoices to the SFC’s payment bug tracker will be done once per month, every month. If a break is needed, the BFA team mates, the project and SFC should be informed as soon as possible.
## Budget
The current maximum known hourly rate at the SFC is $75 per hour (as of 2024) and an gross total of 840 hours is requested for this project. This requires the budgeting of $49,500 for this project.
Any remaining budget not used because of insufficient work time, unexpected issues or dropping out will be deallocated and not used. An extension can be used to add more hours to the bugfix project.
## Extension
Should the bug fix project be successful and the project require the services for more time than currently budgeted, then an extension can be submitted to the project leadership committee to vote on a further funding allocation without needing to re-select the contractors through the hiring committee.
## Schedule & Selection of issues
Contractors are expected to dedicate and have available 20 hours per week for programmers and 15 hours per week for bug fixing administration.
The administrator will use their hours to assess, test and appropriately tag issues using the 1.5 milestone, they will assign importance to the issue using the same metrics currently used based on robustness, data integrity, presentation, etc.
The programmers will use this list using the GitLab milestone burndown page to choose issues which are the most important tasks that they have the skill and confidence to tackle.
All three contractors will meet for an hour each week to discuss issues, progress and review backport requests and merge reviews.
## License
The work done by the candidate will be licensed as GPL2+.
## Evaluation
Merge Requests financed by this proposal will be assigned a unique tag by the contractor to make the allocation of users’ donations visible and to facilitate evaluation.
The progress of the project will be a (potential) discussion item at the weekly developer meetings.
A brief report on the project will be written by the contractor and added to the website under the membership blogs section each month. They may take a list of issues they have worked on, even if incomplete, and a brief note about them. The bug fix administrator can give a brief summary of the situation the milestone is in but does not need to list each issue touched.